## Slide 1: Architecture Templates & Change Management Process
Date : 21.10.2025

## Slide 2
APM Initiative Lifecycle and Stage Gates
Deliverables
🔴 Mandatory
⭘ Negotiated
❆ Vendors
🔴 Idea Record (captured in the ITPMO Register)
🔴 POAP / Concept Brief incl. cost estimates (CAPEX/OPEX/RFI /ROI), architecture input, security risks*, resourcing forecast prepared. Endorsed by the Sponsor to present to EPMO Board.
🔴 EPMO Initiative Form submitted.
🔴 Privacy Impact Assessment *
Idea to Project Conversion:
🔴 EPMO Endorsement
🔴 Proposal Code created
🔴 Security Task Code created
🔴 Project Collateral link created
🔴 Project Leadership Reports updated
❆ Vendor Assessment Questionnaire RFI *
🔴 Security Assurance * Validation / Pentest (Int/Ext)
⭘ Operations Support Manual(s)
🔴 Project Closure Report *
⭘ Post Implementation Review / Benefits Realisation
SUMMARY
Determine
&
Deliver
Phases
Commence further outline of the idea / concern that may become project. Go/No Go decision to progress to the next stage is made. The proposal priority is confirmed. Concept Briefing Paper is completed with Architecture, Sponsor and D&T Functional Leads.
Prioritised and Validated idea becomes a project. A project manager appointed; project governance established & detailed project planning commences. Business requirements are captured/validated, business change management and D&T / Vendor Services are engaged. Sponsor and executive approves.
The future state solution is Defined. Approaches to design, testing and implementation are explored & developed. The project initiation document, budget and schedule are confirmed and approved by the sponsor and executives to proceed. Business change management continues throughout.
Design of the future state solution. Business change management continues including planning for UAT, future state process design, training, communications and transition to business as usual.
Commence build as outlined in Design phase. Testing of the future state solution undertaken to ensure it meets end to end business requirements. Operational Readiness Pack finalised. Business change management focuses on execution of activities to prepare the business for launch.
The designed solution is launched. Training is conducted with the organisation supported to transition from current state to future state.
Finalisation of all project deliverables, project reviews conducted, project team released, lessons learned captured and project financials finalised and approved by the Sponsor.
🔴 Requirements Specification (Draft)*
🔴 Business Case including Deliverables and RACI Matrix *
🔴 Budget & schedule
🔴 Terms of Reference (ToR)
🔴 Resourcing Requests
🔴 Project Code
🔴 RAIDDACL (see below) *
🔴 Project Status Reports
🔴 Executive Approvals
❆ Vendor Assessment Questionnaire RFP/RFQ *
❆ Vendor Statement of Work Proposal, Costing, Schedule
❆ Vendor Contract (s)
🔴 Detailed Requirements (final)*
🔴 Project Initiation Document *
🔴 Project Kick off Meeting *
🔴 High Level Design (HLD) *
🔴 Change Management (TAG / Requests *
⭘ Test Plan / traceability matrix
⭘ Disaster Recovery outline *
⭘ Business Change Management Plan
⭘ Communication Plan
⭘ Training Plan
🔴 Project Financial Forecasts
🔴 Test Cases / Scripts
🔴 Low Level Design (LLD) *
🔴 Impact Assessment
🔴 Implementation Plan (draft)
🔴 Security Solution Design evaluation endorsement *
⭘ Data Migration Plan *
⭘ Disaster Recovery Design *
🔴 As-Built Documentation *
🔴 Transition to Operations
🔴 Implementation / Hypercare Plan * (final)
⭘ Knowledge Base for Service Desk
⭘ Promapp/Process Manager Process/Procedures for Business
Initiative Lifecycle
DETERMINE
Initiate
Close
Implement
Build
Define
Design
DEMAND MANAGEMENT
Steer Co for Prioritisation and POAP Outline:
HL business demand (priority), value(ROI) , key outcomes & scope
Pls Note:
Green is a deliverable that flows through each stage gate
RAIDDACL = Register for Risks / Actions / Issues / Decisions / Dependencies / Actions / Lessons Learned
* Indicates Security artefact and/or involvement required
DELIVER

## Slide 3
APM Initiative Lifecycle and Stage Gates
Initiative Lifecycle
DETERMINE
INITIATE
CLOSE
IMPLEMENT
BUILD
DEFINE
DESIGN
Architecture Deliverable
Small Initiative
Project
Expected Role & Time Allocated
Minimum Requirement
Initiative Type
Business Requirements (Draft) – P80 %
Business Requirements (Final )
Solution Architecture
Governance
Conceptual Design – PPT (5-8 slides)
Current state
Pain points
Desktop evaluation
Future state
Security & Cyber review(Product & Vendor)
Design Definition – Word document
Detail Design –
Word document
Technical Design –
Word document
Conceptual Design – PPT (5-8 slides)
Current state
Pain points
Desktop evaluation
Future state
Security & Cyber review(Product & Vendor)
Design Definition – Word document
Conceptual Breif
1 week – 2 weeks (Project & Small Initiative
3 – 4 Weeks
3 – 4 Weeks
3 – 4 Weeks