Short Description:

Activate Conditional Access Policies and exclude test device from Current Conditional Access policies to test business function of Office Online Access from Documents on USB Drives.

Description:

Put below policies into enforcement targeting the Plan B User Group

| # | Policy | Control layer | Function in the environment |
| --- | --- | --- | --- |
| 1 | CA-APM-KioskPB-WebOnlyOffice | Application | Denies all cloud applications except Office for the web and SharePoint Online/OneDrive, constraining kiosk identities to the resume-editing surface |
| 2 | CA-APM-KioskPB-RequireCompliantDevice | Device trust and health | Restricts access to Entra ID-joined, Intune-managed kiosk devices assessed as compliant; session controls limit token lifetime |
| 3 | CA-APM-KioskPB-BlockNonKioskDevices | Device identity | Denies kiosk identities on any device not carrying the Plan B kiosk attribute, including unregistered devices |
| 4 | CA-APM-KioskPB-BlockNonWindows | Platform | Denies sign-ins from Android, iOS, macOS and Linux platforms |
| 5 | CA-APM-KioskPB-BlockLegacyAuth | Protocol | Denies legacy authentication protocols that bypass device-based evaluation |
| 6 | CA-APM-KioskPB-BlockAuthFlows | Authentication flow | Denies device code flow and authentication transfer |
| 7 | CA-APM-KioskPB-BlockRiskySignIn | Sign-in risk | Blocks sign-ins assessed by Identity Protection at medium risk or above |
| 8 | CA-104 (tenant baseline) | Sign-in risk (tenant-wide) | Blocks high-risk sign-ins across all users and applications |

The two existing policies (AllUsers_AllAccess_MFAorDeviceRequired” and “AllUsers_Office365_DeviceRequired”) which are enforcing MFA on the users will need to have the user group “SG-APM-Kiosk-PlanB-Users” Excluded from users and groups.

Justification:

We need to test this business requirement and ensure this part of the project work seamlessly and rule out any further blocks to functionality.

Implementation plan:

1: Enable all above polices to Enforcement

2: Add the user group: SG-APM-Kiosk-PlanB-Users” to excluded to the current MFA enforcement policies )AllUsers_AllAccess_MFAorDeviceRequired” and “AllUsers_Office365_DeviceRequired”)

3: Wait 30 minutes

4: Test USB Login to  Microsoft Online, ensure no MFA prompts occur

5: Test opening documents form USB into Word, PowerPoint and Excel

6: Capture screen shots for instructions

7: Remove user group from the the CA Policies: (AllUsers_AllAccess_MFAorDeviceRequired” and “AllUsers_Office365_DeviceRequired”)

Operational risks:

- Operational impact is low because testing is limited to one Plan B test account and one controlled test device currently in hand.

- Business testing may be delayed if policy propagation takes longer than expected or if the browser session retains cached sign-in tokens.

- Evidence capture may be incomplete if screenshots are not taken during each test scenario before the test is reverted.

Technical risks:

- Conditional Access policy precedence or overlapping controls may produce unexpected allow or block outcomes for the test account.

- The exclusion of SG-APM-Kiosk-PlanB-Users from existing MFA enforcement policies may not apply immediately due to Entra ID policy propagation.

- The test device compliance state may not be current at the time of testing, causing the controlled kiosk device to be blocked incorrectly.

- Office for the web access from USB-based documents may behave differently across Word, Excel, and PowerPoint due to browser session handling, file type handling, or OneDrive integration.

- Sign-in logs may require review to confirm whether any failure is caused by the new kiosk policies or by existing tenant baseline controls.

Security risks:

- Security exposure is low because only one test account is being used and the credentials are held only by the change implementer.

- The MFA exclusion must remain limited to the Plan B test account and must not be expanded to production users.

- The test must only be performed from the controlled test device currently in hand.

- SharePoint Online and OneDrive access must be validated later once information barriers are in place to confirm the test account can only access the intended resume-editing surface and cannot browse corporate content.

- Legacy authentication, device code flow, authentication transfer, non-Windows platforms, and risky sign-ins must remain blocked throughout the test.

Backout plan:

- Set the newly enforced Plan B Conditional Access policies back to Report-only or Disabled, as per the pre-change state.

- Remove SG-APM-Kiosk-PlanB-Users from the exclusion list on AllUsers_AllAccess_MFAorDeviceRequired and AllUsers_Office365_DeviceRequired.

- Confirm the single test account is no longer receiving the temporary Plan B exception.

- Allow at least 30 minutes for policy propagation before retesting sign-in behaviour from the controlled test device.

- Validate that the test account is again subject to the original MFA/device requirements and that no unexpected access remains.

- Review Entra ID sign-in logs and Conditional Access results to confirm the rollback has taken effect.

- Record the reason, rollback time, validation outcome, and any test evidence in the change record.

Test plan:

| # | Test | Expected result |
| --- | --- | --- |
| 1 | Kiosk user browses to a corporate SharePoint site | "Access denied due to organisational policies" |
| 2 | Kiosk user opens Word/Excel/PowerPoint on the web against their own OneDrive | Opens, edits and saves normally |
| 3 | Kiosk user creates a new document in OneDrive via the web apps | Succeeds |
| 4 | Corporate user creates a new SharePoint site, then kiosk attempts access | Kiosk denied (site inherited Corporate segment / Implicit membership) |
| 5 | Corporate user (control) accesses corporate sites | Unaffected — normal access |
| 6 | Search / Copilot as kiosk user | Corporate sites do not surface; opening any cached result is denied |
| 7 | Kiosk user searches for a corporate colleague in Teams and attempts a chat/call | Not found in search; cannot start a chat or call |
| 8 | Kiosk user opens the address book / GAL in Outlook (web and desktop) | Corporate users not listed; only permitted kiosk / shared contacts visible |
| 9 | (If Phase 9 applied) Kiosk user emails a corporate user directly | Message rejected with the policy NDR |

Planned start date / time:

21/07/2026 14:00

Planned end date / time:

21/07/2026 17:00